Tampere University of Technology
Pervasive Computing lab
TIE-13106 Project Work on Pervasive Systems

Group 3
Web-based Forestry game, JohnDeere

Test plan

Version history

Version	Date	Author	Description
1.0	17.11.2017	Oiva Moisio	First draft and baseline
1.1	29.11.2017	Oiva Moisio	Full draft

Contents

# Introduction
## Purpose and scope of document
Purpose of this document, covers all testing (unit, integration, system, acceptance, etc)

Purpose of this document is to give a good understanding of what kind of tests we will perform on the system and how thoroughly we should perform the tests. There will be extensive amount of unit tests on relevant parts of the code. For example there are several parse functions on front end and they should poroduce consistent results even when they are changed. Basic integration tests will also be performed to make sure all the connections between backend and frontend work as intended. Usability test are important part of the testing process as the game is developed to non professional users.
## Product and environment
Product name, goals and the environment in general.

Name of the software is Forestry Game and goal of the project is to produce a game which can help forestry students to understand how to collect logs from a forest In a cost efficient manner. Games goal is to be relatively easy to use and be available to play from anywhere that has a modern browser installed.
Environment will be based on some Cloud and current deployment is located on Heroku platform. Frontendend of the application is developed on React and is deployed as static files in the backend. Django is used as a backend framework. PIXI.js is used as game engine to render and handle graphic and timings in the game.
## Project constraints related to testing
Such as technology constraints, standards
Practices, tools set by the customer
Confidentiality
Licensing issues

There might be some problems or limitations when and where we perform the usability tests as it is a bit unpredictable when and where we are going to get the actual end users to give us some relevan feedback on the game.

## Definitions, abbreviations and acronyms
Scrum	Agile software development framework
UI	User interface

Scrum	Agile software development framework
Sprint	One cycle development time in Scrum
UI	User interface
# Test and quality assurance plan
## General approach
Describe your general strategy for testing: how will testing be done at various levels (unit, integration, system, acceptance). Are there customer acceptance tests? Will there be analytic assessments (such as usability assessment)?

Main focus of the testing will probably be on Unit testing and usability testing. Unit testing will be done on most relevant conmponents in the system trying to reach close to 100% code coverage within our own code. Usability testing is important as it’s a game and people will be playing it, thus pleasant user exerience is mandatory.
As the system has only 2 major components backend and frontend, and integration will be done multiple times before testing even starts. It’s only required to test that each connections between the 2 major components are working as expected.
Systems test is done by verifying all the functionalities and comparing them to the expected outcomes. And possibly we get some forestry students to test our game and perform some usability tests.
Acceptance is the final phase where we just go through the system with cutomer and everything is as it is expected to be.

## Definition of done
Describe when a feature or other is “done”? Is some testing or other type of validation or acceptance a requirement for that? Acceptance testing by customer?

Within the Sprints definition of “done” is left to the descretion of the programmer. However when testing os conserned we simply validate features from the customer and based on the feedback of the test users we might modify / fix the necessary features.

## Test documentation
Describe the planned ways to document tests – any additional plans, test specifications (incl. test cases), test logs / diaries and test reports.

Unit tests are nocumented “naturally” by just commenting on what each unit test does and if it is necessary how to modify the test if something relevant changes.
We gather some information from the test users. In particular, if there are some parts or functions that make the users confused and why they are confused about these features or bugs. Also we’ll hope to get any other feedback from the test users.

# Test process, roles and schedule
Describe in the following sections 4.x all testing practises you plan to use.

Describe here your projects testing schedule. Schedule here means starting, execution time and ending of every part of product quality assurance. (e.g. last possible date to start system testing)

List the roles of personnel related to testing. Remember other parties as well (e.g. customer, end-users).

It is planned that most of the tests are written and conducted before last sprint (probably 5) starts so we can perform necessary fixes and deliver the game as planned.
## Unit testing
Unit tests are to be designed to all the relevant components that are part of the sytem, thus creating certain security that there are not many isolated errors in the system. As it is usually quite impractical to get 100% code coverage we won’t be enforcing it. However we will to make the tests as complete as it is feasible and practical with given time.
It is likely that we will start writing most of Unit tests in Sprint 4, but trying to complete the tests early Sprint 5 so it is possible to use them to fix bugs and features in that Sprint so that one doen’t break some existing working feature.
Probably the programmers who need the hours will be doing the Unit test for the game. However every programmer in the project should probably be prepared to write them.
## Integration testing
We will perform integration testing for connections between backend and frontend as they are developed separately. As there isn’t much work to do on this department as frontend is just bunch of static files when deployed we’ll not be focusing on this part too much. In general tough integration testing is done all the time and deployment is done and verified at least once per Sprint.
## System testing
This will test the functionality of the whole system while trying to quess what customer actually wanted and if system performs as expected by all parties. This is expected to be done after Sprint 4 and early Sprint 5 so that we can verify and fix any existing problems in time.
## Special testing
Describe any special testing tasks that require planning. Those include usability testing, security testing, browser / hardware compatibility testing and others.

Usability tests are done with forestry students as they are our target group of users. Usability tests focus on visible features on UI such as Login and on the game features.
Initial plan for the execution time of the tests is early January so we can actually use the data to improve the game and there aren’t any holidays in the way of testing.
We haven’t yet decided who will be in charge of the actual testing process as it’s still rather far away and anything can happen in that time. Forestry students will be performing the actual testing and playing the game.
## Acceptance testing
Verifying if customer is happy with current system.
## Xyz
Add more sections if needed.
# Open issues
Are there things that still need to be checked with the customer?.
# References

Kerzner, 2013. Project management: a systems approach to planning, scheduling, and Controlling, Wiley, 2013.

# APPENDIX A […Z]
Include appendices as needed.